## Slide 1
EVIDENCE ROOM
AP AGENT OS
STEERING COMMITTEE
AP agent programme steer pack.
Monthly. Four families of metric. No vanity slide.

## Slide 2
Pack contents (fixed)
• 1. Control incidents and overrides — first, not last. • 2. Operational: STP, exception rate, ageing, cycle time vs baseline. • 3. Agent scoreboard: level, population, inside-gate Y/N. • 4. Financial ranges only if Controller-attested. • 5. Decisions required: promote / hold / rollback / next agent.

## Slide 3
This month — example (fiction)
• A05 shadow complete. Agreement 91% on owner ID. No writes. • A10 exact-key precision 100% on planted tests; near-dupe precision 74% — stays L1. • One INJECT-RISK flag; failed closed; no incident. • No financial savings claimed.

## Slide 4
Decisions we need
• Approve A05 Level 2 for Plant 20 only? • Keep A10 at Recommend until near-dupe ≥85%? • Data access for payment-proposal extract — still open with IT.