## Slide 1
EVIDENCE ROOM
STEERING PACK · MONTHLY
Agent performance, not model theatre.
One pack: activity, operational outcomes, financial (only if signed), risk-control. Promote, hold, or retire.
Template · replace Northline figures · Version 1.0
1 / 4

## Slide 2
Decision required today
– Hold A01 at Level 1 — extraction accuracy 93% on golden set; FNR still 6%.
– Do not promote A12. Challenge packs are useful. Release remains human.
– Open incident: one unlogged override (R1). Close before any scope expansion.
– Approve 20 more days of A05 shadow on plants 1000–1200 only.
Sample decisions for the template. Replace with live registry.
EVIDENCE ROOM · STEERING COMMITTEE
2 / 4

## Slide 3
Operating measures (illustrative layout)
– O5 STP 31% → 36% on the pilot population (same entity, same channel).
– O3 FPR 18% → 14%. O4 FNR 7% → 6%. Do not celebrate FPR if FNR rose.
– O11 missing receipts 420 → 360 open items > policy.
– R1 control breaches: 0 this period after prior 2.
– F5 validated savings: $0 (unsigned). F4 hours released: 240 (capacity).
Northline-style illustration. Not a customer result.
EVIDENCE ROOM · STEERING COMMITTEE
3 / 4

## Slide 4
Promote / hold / retire
Promote only if
Retire or pause if
– Charter still true.
– Sampled accuracy above written gate.
– No open severity-1 control incident.
– Human owner signs.
– A16 registry updated with evidence link.
– FNR worse than baseline.
– Unlogged override.
– Model changed without release.
– Owner left and backup unsigned.
– The job is better as deterministic rules.
EVIDENCE ROOM · STEERING COMMITTEE
4 / 4