## Slide 1
EVIDENCE ROOM
TEAM EDITION · FACILITATION
Redesign the AP agent layer in two days.
A working session for AP, controllership, procurement, receiving, systems, and internal audit.
Evidence Room AP Agent OS · Team · Version 1.0
1 / 6

## Slide 2
Outcomes by 16:30 tomorrow
– A current-state map for one invoice path (not the entire enterprise).
– Coded exceptions using E01–E27.
– One signed agent charter at Level 0 or 1.
– A control extract including C-A12-01 (human payment release).
– A 4–6 week test plan with named owners.
EVIDENCE ROOM · AP AGENT WORKSHOP
2 / 6

## Slide 3
Day 1 — Observe to Structure
– 09:00 Purpose, rules, what we will not decide today.
– 09:30 Walkthrough: one real invoice, start to park/post.
– 11:00 Extract steps, systems, decisions, controls.
– 13:00 Exception taxonomy coding of last month's top 20.
– 15:00 RACI for the chosen path.
– 16:30 Playback. No tooling debate.
EVIDENCE ROOM · AP AGENT WORKSHOP
3 / 6

## Slide 4
Day 2 — Agentise to Measure
– 09:00 Human / recommend / prepare / execute / deterministic split.
– 10:30 Draft the first charter (usually A04, A05, or A10).
– 12:30 Controls and evidence list.
– 14:00 Historical sample design and shadow protocol.
– 15:30 Steering one-pager. Risks. Decline criteria.
EVIDENCE ROOM · AP AGENT WORKSHOP
4 / 6

## Slide 5
House rules
We will
We will not
– Use Northline-style examples if live data cannot leave the room.
– Write exclusions before features.
– Timebox tooling talk to 15 minutes.
– Leave with owners, not ideas.
– Pick a model vendor on day one.
– Promise savings.
– Let an agent approve or pay.
– Call a demo a control.
EVIDENCE ROOM · AP AGENT WORKSHOP
5 / 6

## Slide 6
Exercise: first agent, not favourite agent
– Score candidates on: data available, control clarity, reversible failure, volume, political heat.
– Prefer a high-volume, well-coded exception (missing GR, price variance) over a glamorous 'AI payables' story.
– If payment proposal is proposed first, start A12 at Level 0 only.
EVIDENCE ROOM · AP AGENT WORKSHOP
6 / 6