# AP Agent Risk Assessment

| Risk ID | Risk Description | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-001 | Duplicate payment due to agent error | Low | Critical | Human review gate + duplicate detection | AP Controls |
| R-002 | Unauthorised payment execution | Low | Critical | Agent cannot execute payments | Treasury |
| R-003 | Prompt injection via invoice data | Medium | High | Input sanitisation + output validation | IT Security |
| R-004 | Hallucinated classification | Medium | Medium | Confidence thresholds + human review | AP Manager |
| R-005 | Data privacy breach | Low | Critical | Least privilege + PII masking | DPO |
| R-006 | Over-automation without governance | Medium | High | 5-stage autonomy model | AP Director |
| R-007 | Supplier impersonation | Low | Critical | Bank change verification process | AP/Treasury |
| R-008 | Model drift degrading accuracy | Medium | Medium | Periodic revalidation + monitoring | Automation Lead |